جامعة المنوفية

كلية الحاسبات والمعلومات

2026-2027

Menofyia University

System Analysis & design Project

second year

2026-2027

| No. | Name | ID |
| --- | --- | --- |
| 1 | معاذ محمد عبد العظيم بدير | 190450 |

Smart Waste Collection Scheduling System (pickup requests)

Planning (Project Plan)

Project Identification

Project Name:

Smart Waste Collection Scheduling System (pickup requests)

Current Problem:

- Waste pickup requests on campus are handled manually, making them difficult to organize and track.

- Poor coordination of collection schedules can cause delayed pickups and waste accumulation.

- Students and staff have limited incentives to separate recyclable materials from general waste.

- There is no centralized record of collected materials, verified weights, and recycling participation.

Description of project:

The proposed system is a web-based platform for managing waste collection and encouraging recycling within a university campus. Students and staff can submit pickup requests by specifying the location, material type, and estimated quantity, then track their request status. Administrators can schedule pickups and assign collection workers. Workers record the actual weight of accepted recyclable materials and confirm collection. The system awards points only after collection is verified, allowing users to redeem their points for available rewards. Administrators can also view reports on pickup requests, collected materials, and recycling participation.

System Request

| System Request |  |
| --- | --- |
| Project Sponsor: | Faculty of Computers and Information, Menoufia University. |
| Business Need: | 1. Organize campus waste collection and reduce pickup delays. 2. Encourage students and staff to recycle. 3. Maintain accurate collection records. |
| Business Requirements: | 1. Allow users to submit and track pickup requests. 2. Schedule pickups, assign workers, and record verified weights. 3. Award and redeem recycling points, and generate reports. |
| Business Value: | 1. Save time and improve staff coordination. 2. Increase recycling participation and reduce waste accumulation. 3. Support decisions through accurate reports. |
| Special Issues or Constraints: | 1. Serve one campus within the course deadline and available resources. 2. Award points only once per verified collection; provide rewards within budget. 3. Protect personal data and restrict access by user role. |

Feasibility Analysis

Technical Feasibility

- The system can be developed using HTML, CSS, JavaScript, Java Servlets, and MySQL.

- Users can access the system through a web browser on a computer or smartphone.

- Collection workers need a weighing scale to verify recyclable material weights.

- The initial version does not require smart sensors or specialized hardware beyond a weighing scale.

Economic Feasibility

  - Free development tools can reduce the initial development cost.

  - Expected costs include hosting, maintenance, weighing equipment, and recycling rewards.

  - Better scheduling may reduce staff coordination time and unnecessary collection trips.

  - A small pilot can help assess whether the expected benefits justify the costs.

Organizational Feasibility

- Faculty approval and support are required.

- An administrator and collection workers are needed.

- Users and workers need basic training.

- Clear recycling and reward rules must be defined.

Project Methodology

The project will follow the Waterfall methodology:

Its scope is limited to one university campus, and the main requirements are defined in the System Request. Work will proceed through planning, analysis, design, and final documentation. Each phase will be reviewed before starting the next to keep the work organized and reduce rework.

Time Estimation

|  | Planning | Analysis | Design | Implementation |
| --- | --- | --- | --- | --- |
| Standard percentages | 15% | 20% | 35% | 30% |
| Estimated time based on planning time | Estimated: 12 days | 16 days | 28 days | 24 days |

Tasks Identification

| System Request | Name of Task |
| --- | --- |
| 22/09/2026 | Start Date |
| 23/09/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Microsoft Word, Trello | Resources Needed |
| 4 hours | Estimated Time |
|  | Actual Time |

| Feasibility Study | Name of Task |
| --- | --- |
| 24/09/2026 | Start Date |
| 27/09/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Microsoft Word, Microsoft Excel | Resources Needed |
| 8 hours | Estimated Time |
|  | Actual Time |

| Pert Chart, Gantt Chart | Name of Task |
| --- | --- |
| 28/09/2026 | Start Date |
| 03/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Draw.io, Microsoft Excel | Resources Needed |
| 9 hours | Estimated Time |
|  | Actual Time |

| Interview | Name of Task |
| --- | --- |
| 04/10/2026 | Start Date |
| 06/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| Medium | Priority |
| Microsoft Word | Resources Needed |
| 6 hours | Estimated Time |
|  | Actual Time |

| Questionnaire | Name of Task |
| --- | --- |
| 07/10/2026 | Start Date |
| 09/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| Medium | Priority |
| Google Forms, Microsoft Excel | Resources Needed |
| 5 hours | Estimated Time |
|  | Actual Time |

| Data Flow Diagram | Name of Task |
| --- | --- |
| 10/10/2026 | Start Date |
| 13/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Draw.io | Resources Needed |
| 12 hours | Estimated Time |
|  | Actual Time |

| Data Store | Name of Task |
| --- | --- |
| 14/10/2026 | Start Date |
| 15/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Microsoft Word | Resources Needed |
| 6 hours | Estimated Time |
|  | Actual Time |

| Process Specification | Name of Task |
| --- | --- |
| 16/10/2026 | Start Date |
| 19/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Microsoft Word | Resources Needed |
| 10 hours | Estimated Time |
|  | Actual Time |

| Entity Relationship | Name of Task |
| --- | --- |
| 20/10/2026 | Start Date |
| 23/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Draw.io | Resources Needed |
| 10 hours | Estimated Time |
|  | Actual Time |

| Normalization | Name of Task |
| --- | --- |
| 24/10/2026 | Start Date |
| 27/10/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Microsoft Word, Microsoft Excel | Resources Needed |
| 8 hours | Estimated Time |
|  | Actual Time |

| Design | Name of Task |
| --- | --- |
| 28/10/2026 | Start Date |
| 16/11/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Draw.io, Microsoft Word | Resources Needed |
| 40 hours | Estimated Time |
|  | Actual Time |

| Implementation | Name of Task |
| --- | --- |
| 17/11/2026 | Start Date |
| 10/12/2026 | End Date |
| Moaaz Beder | Person assigned to task |
| High | Priority |
| Visual Studio Code, MySQL, Web Browser | Resources Needed |
| 48 hours | Estimated Time |
|  | Actual Time |

Pert Chart

Gantt chart

Analysis (Project Proposal)

Interview

(include questions and answers)